PRODUCT REQUIREMENTS DOCUMENT

Simple Product Category System

Complete Blueprint for Development, Design & Azure DevOps Setup

| Version 1.0.0 | Status Draft — Ready for Development |
| --- | --- |
| Date April 2026 | Audience Development Team |

# 1. Executive Summary

The Simple Product Category System (SPCS) is a focused web application that enables administrators and product managers to create, manage, and organize product categories in a clean, hierarchical structure. This document serves as the single source of truth for all technical, functional, and design decisions.

🎯 Project Goal Deliver a world-class, production-ready product category management interface that is fast, intuitive, and scalable — with full Azure DevOps integration for sprint-based delivery.

💡 Key Outcome Any team member should be able to browse, create, edit, and delete product categories within seconds — with zero training required.

| Attribute | Detail |
| --- | --- |
| Project Name | Simple Product Category System (SPCS) |
| Type | Full-Stack Web Application |
| Platform | Web (Desktop-first, Responsive) |
| Tech Stack | React + TypeScript (Frontend) · Node.js/Express (Backend) · PostgreSQL (Database) |
| DevOps | Azure DevOps — Boards, Repos, Pipelines |
| Timeline | 3 Sprints × 2 Weeks = 6 Weeks Total |

# 2. Project Scope & Objectives

## 2.1 In Scope

- Category CRUD (Create, Read, Update, Delete)

- Parent-child category hierarchy (nested categories)

- Category search & filter

- Category status management (Active / Inactive)

- Admin dashboard with stats & overview

- Responsive UI (desktop-first, works on tablet/mobile)

- RESTful API with full documentation

- PostgreSQL database with migrations

- Azure DevOps setup: Boards, Repos, Pipelines

## 2.2 Out of Scope

- Product listing or inventory management

- User authentication & authorization (Phase 2)

- Multi-language / i18n support

- Mobile native app (iOS/Android)

- Third-party integrations (Shopify, WooCommerce, etc.)

## 2.3 Success Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Page Load Time | < 1.5 seconds | Lighthouse Score |
| API Response Time | < 200ms (p95) | Azure Monitor |
| UI Accessibility | WCAG 2.1 AA | axe DevTools |
| Code Coverage | > 80% | Jest / Coverage Report |
| Sprint Velocity | All stories delivered | Azure Boards Burndown |

# 3. User Stories & Functional Requirements

## 3.1 User Personas

| Persona | Role | Goal |
| --- | --- | --- |
| Admin | Full system access | Manage all categories, hierarchy, and statuses |
| Manager | Read + Create categories | View hierarchy, add new categories for new products |
| Viewer | Read-only access | Browse and search product categories |

## 3.2 Feature List with User Stories

### Feature 1 — Category Dashboard

- As an Admin, I want to see a dashboard with total categories, active/inactive counts, and recent changes.

- As a Manager, I want a visual overview of the category tree so I can understand the hierarchy at a glance.

### Feature 2 — Create Category

- As an Admin, I want to create a new category with a name, description, parent (optional), and status.

- As an Admin, I want to assign an icon or color to a category to make it visually distinct.

- As an Admin, I want the system to prevent duplicate category names at the same level.

### Feature 3 — Edit Category

- As an Admin, I want to edit a category's name, description, parent, and status.

- As an Admin, I want the system to warn me if changing a parent creates a circular reference.

### Feature 4 — Delete Category

- As an Admin, I want to delete a category, with a confirmation dialog showing the number of subcategories affected.

- As an Admin, I want an option to move subcategories to another parent before deleting.

### Feature 5 — Search & Filter

- As a Manager, I want to search categories by name in real-time (debounced input).

- As a Manager, I want to filter categories by status (Active/Inactive/All).

- As a Manager, I want to filter by depth level (Root / Level 1 / Level 2).

### Feature 6 — Category Tree View

- As a Viewer, I want to expand/collapse parent categories to navigate the hierarchy.

- As a Viewer, I want drag-and-drop reordering within the same level (optional enhancement).

# 4. Data Model & Class Diagram

## 4.1 Entity: Category

| Field | Type | Required | Description |
| --- | --- | --- | --- |
| id | UUID (PK) | Yes | Unique identifier (auto-generated) |
| name | VARCHAR(150) | Yes | Category display name (unique per parent) |
| slug | VARCHAR(150) | Yes | URL-friendly version of name (auto-generated) |
| description | TEXT | No | Short description of the category |
| parentId | UUID (FK) | No | Self-referencing FK — null means root category |
| status | ENUM | Yes | 'active' ¦ 'inactive' — defaults to 'active' |
| sortOrder | INTEGER | No | Display order within a parent — defaults to 0 |
| iconColor | VARCHAR(7) | No | Hex color code for UI badge e.g. #2563EB |
| createdAt | TIMESTAMP | Auto | Record creation timestamp (UTC) |
| updatedAt | TIMESTAMP | Auto | Last modified timestamp (UTC) |

## 4.2 Class Diagram (Text Representation for Azure DevOps Wiki)

📐 Class Diagram — Copy into Azure DevOps Wiki (Mermaid) classDiagram class Category { +UUID id +String name +String slug +String description +UUID parentId +String status +Integer sortOrder +String iconColor +DateTime createdAt +DateTime updatedAt +create() Category +update() Category +delete() Boolean +findById(id) Category +findAll() Category[] +findChildren(parentId) Category[] +findTree() CategoryTree } Category "1" --> "0..*" Category : parent-child

## 4.3 Database Schema (PostgreSQL)

🗄️ SQL DDL — Run in your database migration CREATE EXTENSION IF NOT EXISTS "uuid-ossp"; CREATE TYPE category_status AS ENUM ('active', 'inactive'); CREATE TABLE categories ( id UUID PRIMARY KEY DEFAULT uuid_generate_v4(), name VARCHAR(150) NOT NULL, slug VARCHAR(150) NOT NULL, description TEXT, parent_id UUID REFERENCES categories(id) ON DELETE SET NULL, status category_status NOT NULL DEFAULT 'active', sort_order INTEGER DEFAULT 0, icon_color VARCHAR(7), created_at TIMESTAMPTZ NOT NULL DEFAULT NOW(), updated_at TIMESTAMPTZ NOT NULL DEFAULT NOW(), UNIQUE(name, parent_id), UNIQUE(slug) ); CREATE INDEX idx_categories_parent_id ON categories(parent_id); CREATE INDEX idx_categories_status ON categories(status);

# 5. REST API Specification

## 5.1 Base URL

🌐 API Base https://api.yourdomain.com/v1 All requests require Content-Type: application/json header.

## 5.2 Endpoints

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| GET | /categories | List all categories | Public |
| GET | /categories/tree | Get full nested tree | Public |
| GET | /categories/:id | Get single category | Public |
| GET | /categories/:id/children | Get direct children | Public |
| POST | /categories | Create new category | Admin |
| PUT | /categories/:id | Update category | Admin |
| PATCH | /categories/:id/status | Toggle status only | Admin |
| DELETE | /categories/:id | Delete category | Admin |
| GET | /categories/search?q=:term | Search by name | Public |

## 5.3 Sample Request & Response

POST /categories — Create Category Request Body: { "name": "Electronics", "description": "All electronic products", "parentId": null, "status": "active", "iconColor": "#2563EB" } Response 201 Created: { "id": "f47ac10b-58cc-4372-a567-0e02b2c3d479", "name": "Electronics", "slug": "electronics", "description": "All electronic products", "parentId": null, "status": "active", "sortOrder": 0, "iconColor": "#2563EB", "createdAt": "2026-04-10T09:00:00Z", "updatedAt": "2026-04-10T09:00:00Z" }

# 6. UI / UX Design Specification

## 6.1 Design Principles

- Clarity First — every action and state must be visually obvious

- Professional Aesthetic — enterprise-grade design, not generic CRUD

- Speed — skeleton loaders, optimistic updates, no perceived lag

- Consistency — a unified design system across all screens

- Accessibility — WCAG 2.1 AA compliant: keyboard nav, ARIA labels, contrast ratios

## 6.2 Design System

| Token | Value | Usage |
| --- | --- | --- |
| --color-primary | #1E3A5F | Sidebar, main headings, primary branding |
| --color-accent | #2563EB | Buttons, links, active states, highlights |
| --color-success | #059669 | Active status badges, success messages |
| --color-warning | #D97706 | Draft status, caution alerts |
| --color-danger | #DC2626 | Delete actions, error states |
| --font-sans | Inter, system-ui | All UI text |
| --font-mono | JetBrains Mono | Code snippets, slugs, IDs |
| --radius-base | 8px | Cards, inputs, modals |
| --shadow-card | 0 1px 3px rgba(0,0,0,.12) | Cards, dropdowns, panels |

## 6.3 Screen Inventory

| Screen | Description | Route |
| --- | --- | --- |
| Dashboard | Stats cards, recent activity, quick actions | / |
| Category List | Table view with search, filter, pagination, actions | /categories |
| Category Tree | Hierarchical collapsible tree view with drag handles | /categories/tree |
| Create Category | Form: name, description, parent picker, status, color | /categories/new |
| Edit Category | Pre-filled form with same fields as create | /categories/:id/edit |
| Category Detail | View-only card showing all details + children | /categories/:id |

## 6.4 UI Component Checklist

- TopNav — Logo, breadcrumb, user avatar, notification bell

- Sidebar — Collapsible nav with icons, active state highlighting

- StatsCard — Icon, metric value, trend indicator, label

- CategoryTable — Sortable columns, row actions (Edit/Delete), status badge, empty state

- CategoryTreeNode — Expandable row with indent, drag handle, action menu

- CategoryForm — Floating label inputs, parent dropdown with search, color picker, submit/cancel

- ConfirmDialog — Destructive action modal with impact summary

- SearchInput — Debounced search with clear button and loading spinner

- StatusBadge — Pill badge: green for Active, gray for Inactive

- SkeletonLoader — Animated placeholder while data loads

- EmptyState — Illustration + CTA for zero-data screens

- ToastNotification — Success/error toasts with auto-dismiss

# 7. Technical Architecture

## 7.1 Full Stack Overview

| Layer | Technology | Justification |
| --- | --- | --- |
| Frontend | React 18 + TypeScript + Vite | Component reuse, type safety, fast HMR |
| Styling | Tailwind CSS + shadcn/ui | Utility-first, consistent component library |
| State Management | React Query (TanStack) | Server state, caching, background refetch |
| Backend | Node.js 20 + Express + TypeScript | Lightweight, fast, familiar to JS devs |
| ORM | Prisma ORM | Type-safe queries, easy migrations, schema-first |
| Database | PostgreSQL 16 | Relational, UUID support, self-referencing FK |
| Validation | Zod (API + Forms) | Schema validation shared between frontend/backend |
| Testing | Jest + React Testing Library | Unit tests, integration tests, component tests |
| Hosting | Azure App Service + Azure DB | Managed PaaS, CI/CD from Azure DevOps |

## 7.2 Folder Structure

📁 Recommended Repository Structure spcs/ ├── frontend/ # React + TypeScript app │ ├── src/ │ │ ├── components/ # Reusable UI components │ │ │ ├── ui/ # Base components (Button, Input, Badge...) │ │ │ ├── categories/ # Category-specific components │ │ │ └── layout/ # TopNav, Sidebar, PageWrapper │ │ ├── pages/ # Route-level page components │ │ ├── hooks/ # Custom React hooks │ │ ├── services/ # API client functions │ │ ├── store/ # React Query setup │ │ ├── types/ # TypeScript interfaces │ │ └── utils/ # Helpers (slugify, formatDate...) │ └── vite.config.ts │ ├── backend/ # Node.js + Express API │ ├── src/ │ │ ├── controllers/ # Route handlers │ │ ├── services/ # Business logic layer │ │ ├── middleware/ # Error handler, validation, logging │ │ ├── routes/ # Express router definitions │ │ ├── prisma/ # Schema + migrations │ │ └── utils/ # Shared helpers │ └── tsconfig.json │ ├── .azure/ # Azure Pipelines YAML └── README.md

# 8. Azure DevOps Setup Guide

This section provides a step-by-step walkthrough of setting up Azure DevOps from scratch for this project.

## 8.1 Organization & Project Setup

- Go to dev.azure.com and sign in with your Microsoft account

- Click 'New Organization' — name it after your team (e.g. 'MyTeamOrg')

- Inside the organization, click 'New Project'

- Project Name: SimpleProductCategorySystem

- Visibility: Private

- Version control: Git

- Work item process: Scrum (required for Sprint-based workflow)

- Click 'Create' — Azure DevOps provisions Boards, Repos, Pipelines, and Test Plans

## 8.2 Setting Up Sprints (Azure Boards)

Navigate to Boards → Project Settings → Team Configuration → Iterations to create your sprints:

| Sprint | Start Date | End Date | Goals |
| --- | --- | --- | --- |
| Sprint 1 | Week 1 | Week 2 | Project setup, DB schema, base API, dashboard skeleton |
| Sprint 2 | Week 3 | Week 4 | Full CRUD UI, tree view, search/filter, form validations |
| Sprint 3 | Week 5 | Week 6 | Testing, bug fixes, CI/CD pipeline, final deployment |

## 8.3 Work Item Hierarchy

Azure DevOps Work Items EPIC → FEATURE → USER STORY → TASK Epic: "Product Category Management System" └── Feature: "Category CRUD" ├── User Story: "Create Category" (Story Points: 3) │ ├── Task: "Design POST /categories API" (Est: 2h) │ ├── Task: "Build CategoryForm component" (Est: 4h) │ └── Task: "Write unit tests for create" (Est: 2h) ├── User Story: "Category List View" (Story Points: 5) └── User Story: "Category Tree View" (Story Points: 8) └── Feature: "Search & Filter" └── User Story: "Real-time search" (Story Points: 3) └── Feature: "Dashboard" └── User Story: "Stats overview" (Story Points: 2)

## 8.4 Sprint 1 — Backlog (Full Story List)

| User Story | Feature | Points | Priority |
| --- | --- | --- | --- |
| Setup Azure DevOps repo and branch strategy | Setup | 1 | Critical |
| Initialize React + TypeScript + Vite project | Setup | 1 | Critical |
| Configure Tailwind CSS + shadcn/ui | Setup | 1 | High |
| Setup Express + TypeScript backend | Setup | 2 | Critical |
| Create Prisma schema + run migration | Database | 2 | Critical |
| Implement TopNav + Sidebar layout | UI Layout | 3 | High |
| Build Dashboard page with stats cards | Dashboard | 3 | High |
| GET /categories + GET /categories/tree API | API | 3 | Critical |

## 8.5 Azure Repos — Branch Strategy

Git Branching Model (GitFlow Lite) main ← Production-ready code only └── develop ← Integration branch ├── feature/dashboard-ui ├── feature/category-crud-api ├── feature/category-form ├── feature/tree-view ├── bugfix/slug-collision └── release/v1.0.0 Pull Request Rules: • All changes must go through a PR to develop • At least 1 reviewer approval required • All CI checks must pass (lint, test, build) • Squash merge to keep history clean

## 8.6 Azure Pipelines — CI/CD YAML

📄 azure-pipelines.yml — Save at root of repo trigger: branches: include: [main, develop] pool: vmImage: 'ubuntu-latest' stages: - stage: CI jobs: - job: Build_and_Test steps: - task: NodeTool@0 inputs: versionSpec: '20.x' - script: ¦ cd frontend && npm ci && npm run lint && npm test && npm run build displayName: 'Frontend: Install, Lint, Test, Build' - script: ¦ cd backend && npm ci && npm run lint && npm test && npm run build displayName: 'Backend: Install, Lint, Test, Build' - task: PublishTestResults@2 inputs: testResultsFormat: 'JUnit' testResultsFiles: '**/junit.xml' - stage: Deploy condition: and(succeeded(), eq(variables['Build.SourceBranch'], 'refs/heads/main')) jobs: - job: Deploy_to_Azure steps: - task: AzureWebApp@1 inputs: azureSubscription: 'SPCS-ServiceConnection' appName: 'spcs-api' package: 'backend/dist'

# 9. Non-Functional Requirements

| Category | Requirement | Implementation |
| --- | --- | --- |
| Performance | API < 200ms p95 | Indexed DB queries, connection pooling, response caching |
| Scalability | Handle 10,000+ categories | Pagination (cursor-based), lazy tree loading |
| Security | Input sanitization, no SQL injection | Zod validation, Prisma parameterized queries, rate limiting |
| Reliability | 99.5% uptime SLA | Azure App Service auto-restart, health check endpoint |
| Maintainability | > 80% test coverage | Jest, React Testing Library, Supertest for API testing |
| Observability | Structured logging + tracing | Azure Monitor, Application Insights, Winston logger |
| Accessibility | WCAG 2.1 AA | Semantic HTML, ARIA labels, keyboard navigation, focus traps |

# 10. Feeding This PRD to an AI (e.g. Claude / Cursor)

Use the following prompts to turn each section of this PRD into working code instantly:

## 10.1 Generating the Backend API

Prompt — Backend API "Using the PRD above, generate a complete Node.js + Express + TypeScript REST API for the Product Category System. Use Prisma ORM with the exact PostgreSQL schema defined in Section 4.3. Include: - All 9 endpoints from Section 5.2 - Zod validation for all request bodies - Recursive tree builder for GET /categories/tree - A global error handler middleware - Separate controller and service layers - Jest test stubs for each endpoint"

## 10.2 Generating the Frontend

Prompt — React Frontend "Using the PRD above, build a React 18 + TypeScript + Tailwind CSS frontend for the Product Category System. Use the design system in Section 6.2. Implement: - The Sidebar + TopNav layout - CategoryTable component with search, filter, pagination - CategoryForm with parent picker (searchable dropdown), color picker, validation - CategoryTreeNode with collapsible children - React Query for all API calls from Section 5.2 - Toast notifications for all mutations - Skeleton loaders while data fetches"

## 10.3 Generating Azure DevOps Setup

Prompt — Azure Setup "Based on this PRD, generate: 1. A complete azure-pipelines.yml CI/CD file for a React frontend + Node.js backend monorepo 2. A list of all Work Items (Epics, Features, User Stories, Tasks) from Sprint 1-3 as a CSV I can import into Azure DevOps Boards 3. A Mermaid class diagram based on the Category entity in Section 4.2 for the Azure DevOps Wiki"

# 11. Acceptance Criteria & Definition of Done

## 11.1 Definition of Done (per story)

- Code reviewed and approved via Azure DevOps Pull Request

- Unit tests written and passing (> 80% coverage on new code)

- No ESLint or TypeScript errors

- Feature tested in staging environment

- Responsive — verified on 1440px, 1024px, and 768px viewports

- Accessibility — no critical axe-core violations

- Documentation updated (README or Wiki)

## 11.2 Sprint 3 Release Checklist

- All Sprint 1 + 2 + 3 User Stories marked 'Done' in Azure Boards

- CI pipeline green on main branch

- Deployed to Azure App Service

- Lighthouse score: Performance ≥ 85, Accessibility ≥ 90

- API documented (Swagger/OpenAPI or Postman collection exported)

- README includes: setup instructions, env variables, deployment steps

- Final demo recorded and added to Azure DevOps Wiki

🚀 You are ready to build! This PRD contains everything you need: data model, API spec, UI component list, design system, Azure DevOps sprint structure, branching strategy, CI/CD YAML, and AI prompts. Start with Sprint 1 in Azure Boards, clone your repo, and ship it.